# AI-Assisted Interior Furniture Layout System

# - Course Project

Instructor: Prof. Ali Moridnejad           Team Members: Qiyun Ge (Grant Ge), Yuping Yan

Date: 2025-09-21

# 1. Motivation (Why it Matters)

- Professional: Automates layout iteration, saving designers time.

- Everyday: Helps families preview furniture fit and style, reducing waste.

- Academic: Combines AI, optimization, and HCI for real-world design.

# 2. System Architecture (Three Layers, Five Modules)

The system follows a three-layer architecture, subdivided into five modules.

# 3. Scope

## In Scope (Core):

- 2D floor plan input

- Basic furniture placement (drag/drop, no overlap)

- Simple evaluation (space utilization, corridor width)

- Simple interface for visualization

## Optional Extensions (if time allows):

- Simplified 3D visualization

- Automated heuristic-based layout generation

- Extended evaluation metrics

# 4. Timeline (Aligned with Course Schedule)

| Dates | Activities | Deliverables |
| --- | --- | --- |
| Sep 29 – Oct 3 | Finalize proposal | Project Proposal |
| Oct 6 – Oct 24 | Prototype Phase I | Early prototype demo; |
| Oct 27 – Oct 31 | Refine prototype | Progress Report |
| Nov 3 – Nov 21 | Prototype Phase II | Extended prototype features |
| Nov 24 – Nov 28 | Refinement | Refined prototype |
| Dec 8 | Present and submit final work | Final Report & Presentation |

# 5. Evaluation Criteria (How Success Will Be Measured)

- Functionality: Does the prototype allow furniture placement without overlaps and display layouts?

- Usability: Is the interface simple and intuitive for non-experts?

- Robustness: Can it handle different room sizes and multiple furniture items?