# AI-Assisted Interior Furniture Layout System

# - Course Project

Instructor: Prof. Ali Moridnejad

Team Members: Qiyun Ge (Grant Ge), Yuping Yan

Date: 2025-09-21

# 1. Motivation (Why it Matters)

- Professional relevance: Interior designers spend significant time iterating layouts; automation can reduce repetitive work.

- Everyday relevance: Families face uncertainty when buying furniture (fit, aesthetics); a preview system reduces waste.

- Academic relevance: This project applies AI, optimization, and HCI principles to a real-world design challenge.

# 2. System Architecture (Three Layers, Five Modules)

The system follows a three-layer architecture, subdivided into five modules.

## Three Layers:

- Perception → Process → Action

## Five Modules:

1. Perception (input capture, object/furniture detection)
2. State Modeling (2D/3D spatial representation)
3. Intelligent Layout (constraint-based arrangement, heuristics)
4. Evaluation (spatial utilization, movement flow, aesthetics)
5. Agent Action (interactive visualization & user feedback)

# 3. Scope

## In Scope (Core):

- 2D floor plan input
- Basic furniture placement (drag/drop, no overlap)
- Simple evaluation (space utilization, corridor width)
- Simple interface for visualization

## Out of Scope (Not included in course project):

- Full CV recognition of furniture and room dimensions
- Complex optimization algorithms (reinforcement learning, multi-objective optimization)
- Commercial integration (e-commerce, dynamic furniture databases)
- AR/VR integration

## Optional Extensions (if time allows):

- Simplified 3D visualization
- Automated heuristic-based layout generation
- Extended evaluation metrics

# 4. Timeline (Aligned with Course Schedule)

| Dates | Activities | Deliverables |
| --- | --- | --- |
| Sep 5 – Sep 26 | Exploration & preparation: select project topic, requirements analysis, tools selection, draft scope & architecture | Draft scope & architecture notes |
| Sep 29 – Oct 3 | Finalize proposal | Project Proposal (Due Oct 3): Motivation, Architecture, Scope, Timeline |
| Oct 6 – Oct 24 | Prototype Phase I: implement 2D modeling & basic furniture placement | Early prototype demo; |
| Oct 27 – Oct 31 | Refine prototype with evaluation features | Progress Report (Due Oct 31): partial prototype with layout + evaluation |
| Nov 3 – Nov 21 | Prototype Phase II: add evaluation rules (no overlap, corridor width); optional heuristic layout | Extended prototype features |
| Nov 24 – Nov 28 | Refinement: improve usability, robustness; optional RL component | Refined prototype |
| Dec 1 – Dec 5 | Final integration & polish; prepare presentation & report | Final draft of report & slides |
| Dec 8 | Present and submit final work | Final Report & Presentation (Due Dec 8) |

# 5. Evaluation Criteria (How Success Will Be Measured)

- Functionality: Does the prototype allow furniture placement without overlaps and display layouts?
- Usability: Is the interface simple and intuitive for non-experts?
- Robustness: Can it handle different room sizes and multiple furniture items?
- Demonstration Value: Does it clearly demonstrate AI potential in interior design, even at prototype level?